AffineDrift Textbook PDF

Content Review, Recovery & PR Instructions

Agent Task Document

Date: March 29, 2026

Repository: D-sorganization/AffineDrift

Branch: staging

# 1. Executive Summary

On March 29, 2026, a routine PDF compilation of both AffineDrift textbooks revealed that commit f4fe4d7d (PR #1849, "feat(gom): integrate Agrachev & Sachkov geometric control references across all volumes") introduced significant content losses. This document provides complete instructions for an agent to: (a) perform a comprehensive forensic review of the damage, (b) generate a detailed GitHub-formatted report, (c) recover all lost content, and (d) create a PR incorporating all fixes.

The commit touched 334 files with 9,462 insertions and 16,050 deletions. While many changes were intentional improvements, several categories of content were improperly removed, including bibliography entries, entire chapter files, citation references within text, TikZ diagrams, and at least one file was truncated mid-sentence.

## Key Findings So Far

- Volume II ch09 (Stochastic Trajectories) was truncated at line 72 of 126, cutting off mid-sentence in a tabular environment. Summary table partially restored from git history.

- 84 bibliography entries removed from geometry_of_motion.bib (only 9 added). 39 entries removed from golf_physics.bib (0 added).

- Two entire chapter files deleted: ch07b_biology_nonlinear.tex (1,130 lines, Volume IV) and ch09b_passive_stabilization.tex (824 lines, Physics of Golf).

- Dozens of \cite{} references stripped from chapter text across all volumes without replacing the factual claims they supported.

- CI workflows for PDF compilation only triggered on pushes to main, not staging. Updated to include staging and workflow_dispatch.

# 2. Forensic Review Instructions

The agent must perform a thorough diff-based audit of commit f4fe4d7d against its parent b04ff7f3. The goal is to catalog every content loss and determine whether each removal was intentional (e.g., removing a draft notice) or accidental/harmful (e.g., deleting citations that supported claims).

## 2.1 Setup Commands

cd /path/to/AffineDrift

git log --oneline b04ff7f3..f4fe4d7d | head -5

git diff b04ff7f3..f4fe4d7d --stat

## 2.2 Audit Categories

For each category below, the agent must produce a complete inventory with file paths, line numbers, and a determination of whether the change was intentional or a loss.

### Category A: Deleted Files

These are entire files that were deleted by the commit. Each must be reviewed to determine if deletion was justified or if the content should be restored.

git diff b04ff7f3..f4fe4d7d --diff-filter=D --name-only

| File | Details |
| --- | --- |
| Volume_IV/chapters/ch07b_biology_nonlinear.tex | 1,130 lines. Full chapter on Biology & Nonlinear Dynamics. Review whether this content was merged into another chapter or simply deleted. |
| Physics_of_Golf/chapters/ch09b_passive_stabilization.tex | 824 lines. Full chapter on Passive Stabilization in Parallel Loops. Check if main.tex still references it and if content was relocated. |
| bosch_integration/ directory | Integration guide, PR workflow, bib entries, and two chapter drafts. These were staging/draft files; verify no unique content was lost. |
| AUDIT_INDEX.md, BIBLIOGRAPHY_AUDIT_REPORT.md, etc. | Documentation files. Lower priority but verify no actionable audit items were dropped. |

### Category B: Truncated Files

Files where the diff shows content cut off mid-sentence or mid-environment.

# Already identified:

# Volume_II/chapters/ch09_stochastic_trajectories_motor_.tex

# Truncated at line 72 of 126, mid-tabular environment

# To find others, check all .tex files for missing closings:

for f in articles/The_Geometry_of_Motion/Volume_*/chapters/*.tex; do

opens=$(grep -c 'begin{' "$f"); closes=$(grep -c 'end{' "$f")

if [ "$opens" != "$closes" ]; then

echo "MISMATCH: $f (opens=$opens, closes=$closes)"

fi

done

### Category C: Bibliography Losses

This is the most critical category. The commit removed 84 entries from geometry_of_motion.bib and 39 from golf_physics.bib while adding only 9 and 0 respectively.

# List all removed bib keys:

git diff b04ff7f3..f4fe4d7d -- articles/The_Geometry_of_Motion/geometry_of_motion.bib \

| grep '^-@' | sed 's/^-@[a-z]*{//' | sed 's/,$//'

# List all removed golf bib keys:

git diff b04ff7f3..f4fe4d7d -- articles/The_Physics_of_Golf/golf_physics.bib \

| grep '^-@' | sed 's/^-@[a-z]*{//' | sed 's/,$//'

# Cross-reference: find citations in current .tex files that now have no bib entry:

grep -roh '\\cite{[^}]*}' articles/The_Geometry_of_Motion/Volume_*/ \

| sed 's/\\cite{//' | sed 's/}//' | tr ',' '\n' | sort -u > /tmp/cited_keys.txt

grep '^@' articles/The_Geometry_of_Motion/geometry_of_motion.bib \

| sed 's/@[a-z]*{//' | sed 's/,$//' | sort -u > /tmp/bib_keys.txt

comm -23 /tmp/cited_keys.txt /tmp/bib_keys.txt

### Category D: Stripped Citations in Text

Many \cite{} references were removed from chapter text without removing the claims they supported. This leaves unsupported factual assertions in a textbook, which is a scholarly integrity issue.

# Find all lines where citations were removed:

git diff b04ff7f3..f4fe4d7d -- 'articles/The_Geometry_of_Motion/Volume_*/chapters/*.tex' \

| grep '^-.*\\cite{' | head -80

# Compare with added lines to see if citations were replaced:

git diff b04ff7f3..f4fe4d7d -- 'articles/The_Geometry_of_Motion/Volume_*/chapters/*.tex' \

| grep '^+.*\\cite{' | head -80

Known removed citation keys from Geometry of Motion chapters include: Henneman1957, HarrisWolpert1998, FlashHogan1985, Fitts1954, Arnold1989, Bernstein1967, Hill1938, Khalil2002, Murray1994, Lynch2017, Featherstone2008, Goldstein2002, and many more. Each must be checked to see if the claim it supported still exists in the text.

### Category E: Removed TikZ Diagrams and Figures

The commit removed several TikZ diagrams and figure environments. These must be inventoried.

git diff b04ff7f3..f4fe4d7d -- 'articles/*/chapters/*.tex' \

| grep -B2 '^-.*begin{tikzpicture}' | head -40

# Known: Volume II ch09 had a Deterministic vs Stochastic OCP comparison diagram removed

### Category F: Intentional Improvements

Not all changes were losses. The following should be confirmed as intentional and beneficial:

- Removal of \begin{gomdraftnotice} blocks (chapters leaving draft status)

- Addition of Agrachev & Sachkov \cite{AgrachevSachkov2004} references

- New Quarto chapter files (ch01_foundations.qmd through ch07_counterfactuals.qmd)

- New Rust golf_physics module

- New golf_simulation Python package with tests

- CI workflow improvements

# 3. GitHub Review Report Format

After completing the forensic audit, generate a GitHub issue with the following structure. The report should be created as a GitHub issue in the D-sorganization/AffineDrift repository.

## 3.1 Issue Title

[Content Audit] PR #1849 Agrachev Integration: Content Loss Report & Recovery Plan

## 3.2 Issue Body Structure

Use the following markdown template, filling in all findings from the audit:

## Executive Summary

[1-2 paragraph overview of findings]

## Critical Content Losses

### Truncated Files

| File | Original Lines | Current Lines | Content Lost |

|------|---------------|--------------|-------------|

[one row per truncated file]

### Deleted Chapter Files

| File | Lines | Recovery Status |

|------|-------|----------------|

[one row per deleted chapter]

### Bibliography Removals

| Bibliography | Entries Removed | Entries Added | Orphaned Citations |

|-------------|----------------|--------------|-------------------|

| geometry_of_motion.bib | 84 | 9 | [count] |

| golf_physics.bib | 39 | 0 | [count] |

### Stripped In-Text Citations

[List of \cite{} removals grouped by chapter, with the claim left unsupported]

### Removed Diagrams/Figures

[Inventory of removed TikZ and figure environments]

## Intentional Changes (Confirmed Good)

[List of changes confirmed as improvements]

## Recovery Plan

- [ ] Restore truncated ch09 summary table (DONE - partial)

- [ ] Restore bibliography entries for all orphaned citations

- [ ] Evaluate ch07b and ch09b deletions

- [ ] Re-add stripped citations or mark claims as [citation needed]

- [ ] Restore removed TikZ diagrams where appropriate

- [ ] Verify all volumes compile after recovery

## Compilation Status

[Results of compiling all volumes post-recovery]

# 4. Content Recovery Procedures

## 4.1 Recovering the Full ch09 Content

The Summary table in ch09_stochastic_trajectories_motor_.tex has been partially restored. The current status: the 5-row summary table is complete with proper closings. However, the TikZ diagram (Deterministic vs Stochastic OCP comparison) that was removed in the same commit has NOT been restored. Decision required on whether to restore it.

# View the original full version:

git show b04ff7f3:articles/The_Geometry_of_Motion/Volume_II/chapters/ch09_stochastic_trajectories_motor_.tex

# View what was added by Agrachev commit (new paragraphs at lines 57-59):

# Two paragraphs about risk-sensitive control and stochastic attainable sets

# These should be KEPT - they are good additions

## 4.2 Recovering Bibliography Entries

The bibliography files need the most careful recovery. Not all removed entries should be restored; only those that are still cited in the text.

- Extract all currently cited keys from .tex files

- Extract all keys currently in the .bib file

- Find the difference (orphaned citations)

- For each orphaned key, recover the bib entry from b04ff7f3

- Add recovered entries back to the .bib file

# Automated recovery script:

for key in $(comm -23 /tmp/cited_keys.txt /tmp/bib_keys.txt); do

echo "Recovering: $key"

git show b04ff7f3:articles/The_Geometry_of_Motion/geometry_of_motion.bib \

| awk "/^@.*\{$key,/{found=1} found{print} found && /^}/{found=0}"

done

## 4.3 Evaluating Deleted Chapters

Two full chapter files were deleted. For each, determine:

- Is the chapter still referenced in main.tex? If so, compilation will fail.

- Was the content merged into another chapter? Search for key phrases.

- If content was simply deleted, should it be restored from b04ff7f3?

# Check if main.tex still references deleted chapters:

grep 'ch07b_biology_nonlinear' articles/The_Geometry_of_Motion/Volume_IV/main.tex

grep 'ch09b_passive_stabilization' articles/The_Physics_of_Golf/main.tex

## 4.4 Restoring Citations in Text

For each removed \cite{} reference, the agent must evaluate whether the factual claim it supported still appears in the text. If so, the citation should be restored. If the claim was also removed, no action needed.

Priority citations to check (foundational references removed from multiple chapters):

| Citation Key | What It Supports | Chapters Affected |
| --- | --- | --- |
| HarrisWolpert1998 | Signal-dependent noise theory | Vol II ch09, Vol IV multiple |
| FlashHogan1985 | Minimum jerk theory | Vol II ch09 |
| Fitts1954 | Speed-accuracy tradeoff (Fitts's Law) | Vol II ch09 |
| Henneman1957 | Motor unit recruitment | Vol II ch09 |
| Bernstein1967 | Degrees of freedom problem | Vol IV ch01, ch02 |
| Arnold1989 | Mathematical methods of classical mechanics | Vol 0, Vol I |
| Featherstone2008 | Rigid body dynamics algorithms | Vol 0 multiple |
| Murray1994 | Mathematical intro to robotic manipulation | Vol 0, Vol I |
| Khalil2002 | Nonlinear systems theory | Vol I, Vol II |
| Hill1938 | Muscle force-velocity relationship | Vol III ch03 |

# 5. CI Workflow Changes Already Applied

The following changes were made to the CI workflows during this session and must be included in the PR:

## 5.1 compile_textbooks.yml

- Added staging to push branch triggers (was: main, geometry-of-motion-series)

- Added workflow_dispatch for manual triggering

- Added branches: [main] filter to pull_request trigger

## 5.2 compile_golf_textbook.yml

- Added staging to push branch triggers (was: main only)

- Added workflow_dispatch for manual triggering

- Added branches: [main] filter to pull_request trigger

## 5.3 ch09 Fix

The truncated Summary table in Volume_II/chapters/ch09_stochastic_trajectories_motor_.tex was restored with the full 5-row table from commit b04ff7f3, preserving the new Agrachev content added by PR #1849.

# 6. PR Creation Instructions

After completing all recovery work, create a PR with the following specifications.

## 6.1 Branch Setup

# Ensure you are on staging:

git checkout staging

git pull origin staging

# Create feature branch:

git checkout -b fix/pr1849-content-recovery

## 6.2 Commit Strategy

Split changes into logical commits for clean review:

- fix(ci): add staging triggers and workflow_dispatch to PDF compilation workflows

- fix(gom): restore truncated ch09 summary table in Volume II

- fix(bib): restore orphaned bibliography entries removed by PR #1849

- fix(gom): restore stripped \cite{} references across all volumes

- fix(pog): restore stripped \cite{} references in Physics of Golf chapters

If deleted chapters (ch07b, ch09b) should be restored, add:

- fix(gom): restore ch07b_biology_nonlinear.tex in Volume IV

- fix(pog): restore ch09b_passive_stabilization.tex

## 6.3 Verification Before PR

All volumes must compile before submitting the PR:

# Compile each volume:

for vol in Volume_0 Volume_I Volume_II Volume_III Volume_IV Volume_V; do

cd articles/The_Geometry_of_Motion/$vol

latexmk -pdf -interaction=nonstopmode -f main.tex

ls -lh main.pdf

cd ../../..

done

# Compile Physics of Golf:

cd articles/The_Physics_of_Golf

latexmk -pdf -interaction=nonstopmode -f main.tex

ls -lh main.pdf

# Check for orphaned citations (should return empty):

comm -23 /tmp/cited_keys.txt /tmp/bib_keys.txt

# Run existing CI checks:

python3 -m ruff check .

python3 -m black --check --line-length 100 .

## 6.4 PR Template

gh pr create --base staging \

--title "fix: recover content lost in PR #1849 Agrachev integration" \

--body "$(cat <<'EOF'

## Summary

PR #1849 (Agrachev & Sachkov integration) inadvertently removed:

- [X] bibliography entries from both .bib files

- [X] citations from chapter text (leaving unsupported claims)

- [X] truncated ch09 in Volume II (fixed)

- [X deleted chapter files (evaluation pending)

- [X] TikZ diagrams

This PR recovers all lost content and adds CI improvements.

## Changes

- Restored [N] bibliography entries to geometry_of_motion.bib

- Restored [N] bibliography entries to golf_physics.bib

- Restored [N] stripped citations across [N] chapter files

- Fixed truncated ch09 summary table in Volume II

- Added staging branch triggers to PDF compilation workflows

- Added workflow_dispatch for manual PDF builds

## Verification

- [ ] All 6 Geometry of Motion volumes compile

- [ ] Physics of Golf compiles

- [ ] Zero orphaned citations

- [ ] ruff check passes

- [ ] black --check passes

Closes #[ISSUE_NUMBER]

Generated with Claude Code

EOF

)"

## 6.5 Post-PR Checklist

- Link the PR to the GitHub issue created in Section 3

- Request review from repository owner

- Verify CI passes on the PR

- After merge to staging, verify PDF compilation workflow triggers

- After staging merges to main, verify PDFs are published as GitHub Release artifacts

# 7. Quick Reference: Key Commits and Files

| Item | Value |
| --- | --- |
| Problematic commit | f4fe4d7d (PR #1849) |
| Last known good commit | b04ff7f3 (merge before Agrachev) |
| XML corruption fix | 0c42e2df (PR #1850) |
| Editorial review | 9f9b8994 |
| GOM .bib file | articles/The_Geometry_of_Motion/geometry_of_motion.bib |
| POG .bib file | articles/The_Physics_of_Golf/golf_physics.bib |
| Truncated file | Volume_II/chapters/ch09_stochastic_trajectories_motor_.tex |
| Deleted GOM chapter | Volume_IV/chapters/ch07b_biology_nonlinear.tex |
| Deleted POG chapter | Physics_of_Golf/chapters/ch09b_passive_stabilization.tex |
| CI workflow (GOM) | .github/workflows/compile_textbooks.yml |
| CI workflow (POG) | .github/workflows/compile_golf_textbook.yml |
| Working branch | staging (all work here, PRs target staging) |

End of instructions.